# TRUST CLUB / Sumitomo Mitsui Trust Club (www.sumitclub.jp)

# Adobe Edge Delivery Services (EDS) Migration Analysis

Date: June 2026
Source URL: https://www.sumitclub.jp/
Total pages analyzed (from sitemap): 439
Operator: Sumitomo Mitsui Trust Club Co., Ltd.
Source platform: Adobe Experience Manager (AEM Sites)

# Table of Contents

1. Executive Summary

2. Templates Inventory

3. Blocks / Components Catalog

4. Page Counts by Template & Migration Approach

5. Integrations Analysis

6. Migration Estimates

7. Assumptions & Notes

# 1. Executive Summary

www.sumitclub.jp is the TRUST CLUB website operated by Sumitomo Mitsui Trust Club Co., Ltd. (SMTC), the same company behind www.diners.co.jp. It runs on the same Adobe Experience Manager platform and shares header/footer Experience Fragments and the Club Online member system with its sister site.

The live sitemap exposes 439 published pages across both the Japanese (/ja/) and English (/en/) locales plus a no-locale corporate area. Unlike diners.co.jp, the estate is smaller but structurally more heterogeneous: it contains four distinct page "shells" (standard /ja/, corporate-site, minimal application/help microsites, and a legacy /en/ shell) plus 40 login/member-system pages and a legacy table-based insurance microsite.

Because of this shell fragmentation, a larger share of pages (~32%) needs manual or assisted handling, and several page families (login pages, verification microsites, system error pages) are functional rather than editorial and may be out of scope or re-pointed to external systems. The standardized usage/how-to, notice, and corporate content remains a good fit for automated import.

| Metric | Value |
| --- | --- |
| Total pages (sitemap) | 439 |
| Unique page templates | 13 |
| Reusable blocks / components | 25 |
| Auto-migratable pages | ≈ 300 (68%) |
| Manual / assisted pages | ≈ 139 (32%) |
| Estimated total effort | ≈ 60–74 person-days |
| Estimated schedule | ≈ 9–11 weeks (2–2.5 months) |

# 2. Templates Inventory

Twelve template / page families were identified across the 439 pages. The site uses four different page "shells" (standard, corporate, minimal microsite, legacy /en/), which is the main driver of complexity.

| Template | Complexity | Reasoning | Reference URLs |
| --- | --- | --- | --- |
| Homepage | High | Hero/banner, segment links, notice ribbon, news feed, promo cards. One-off layout. | https://www.sumitclub.jp/ja/index.html |
| Category / Service / How-to | Medium | Standard /ja/ shell content: usage, travel, point, insurance, entertainment, campaign. Page heading, sub-nav, image+text, step blocks, tables, CTA (175 pages). | https://www.sumitclub.jp/ja/usage/clubonline.html https://www.sumitclub.jp/ja/travel/airport.html |
| Article / News detail | Low | Dated notice articles incl. /en/ locale: date, title, rich text (109 pages). | https://www.sumitclub.jp/en/notice/20190301.html |
| Corporate info | Medium | Corporate-site shell (separate header/nav/footer): company overview, philosophy, message, locations, service/SDGs pages (60 pages). | https://www.sumitclub.jp/ja/corporate_site/company/overview.html |
| Login / Member system page | High | Club Online member-system screens (WA######## ids). System-generated, authenticated, dynamic — not editorial content (40 pages). | https://www.sumitclub.jp/ja/loginPage/WA20501040002A.html |
| Product / Card detail | Medium | Card-spec layout: hero, feature/fee tables, related-cards carousel, apply CTA to external entry form (20 pages). | https://www.sumitclub.jp/ja/cardlineup/deltagold.html |
| Application / Verification microsite | High | Minimal-chrome shells for identity verification / application help (honninkakunin, ccol bumper pages, id-doc). Often launch external apps via JS (15 pages). | https://www.sumitclub.jp/ja/honninkakunin.html |
| Legal / Policy text | Low | Long-form text + tables: privacy, small print, terms (7 pages). | https://www.sumitclub.jp/ja/privacy.html |
| Error / System page | Low | HTTP error pages (400/401/403/404/500/501/503). Platform-level, likely replaced by EDS error handling (7 pages). | https://www.sumitclub.jp/ja/404.html |
| Contact / Form | Medium | Contact directory + form-gateway page that launches a JS inquiry widget (2 pages). | https://www.sumitclub.jp/ja/contact.html https://www.sumitclub.jp/ja/contact_form.html |
| Listing / Index | Medium | Notice index and card-services comparison list with grouping/load-more (2 pages). | https://www.sumitclub.jp/ja/notice.html https://www.sumitclub.jp/en/cardlineup/card_services_list.html |
| Corporate news list | Low | Dated corporate news listing (1 page). | https://www.sumitclub.jp/ja/corporate_site/news.html |
| Sitemap | Low | Single hierarchical link-list page. | https://www.sumitclub.jp/ja/sitemap.html |

Note: four distinct page shells exist (standard /ja/, corporate-site, minimal microsite, legacy /en/). Consolidating these into one EDS header/footer + section styling is recommended and is the single biggest design decision for this site. A migration-time hazard was observed: Adobe Target/Analytics occasionally redirects sumitclub /ja/ pages to diners.co.jp during navigation — this must be disabled for the migrated estate.

# 3. Blocks / Components Catalog

The following 25 reusable blocks were identified. Per the brief, visually different layouts sharing one content model are captured as variants rather than new blocks. Header/footer have four shell variants today that should consolidate to one.

| Block / Component | Variants | Complexity | Description & Behaviour |
| --- | --- | --- | --- |
| Global Header / Nav | 4 | High | Four variants today: standard /ja/, corporate (dropdown), minimal (logo-only), legacy /en/ (hamburger). Recommend consolidating to one EDS nav. |
| Global Footer | 4 | Medium | Matching four variants (standard, corporate mega-footer, slim microsite, legacy /en/ mega-links). Consolidate to one. |
| Breadcrumb | 2 | Low | Path nav. Variant: corporate "現在位置" breadcrumb. |
| Section Sub-Nav | 1 | Low | In-section secondary navigation. |
| Hero / Page Heading | 2 | Low | Title + optional image. Variant: card-image hero on product pages. |
| Card Grid / Listing | 2 | Medium | Linked card grid. Variants: service cards, "FAQ + apply" promo cards. |
| Related-Cards Carousel | 1 | Medium | Prev/next + tablist carousel of related cards on product pages. |
| News List | 2 | Medium | Dated list with category badge + load-more. Variants: year-grouped accordion list, flat dl list. |
| Rich Text | 1 | Low | Body copy with headings, lists, links. |
| Data Table | 2 | Low | Spec/fee tables. Variant: service-comparison table. |
| Image + Caption | 1 | Low | Media with caption. |
| Image + Text | 2 | Low | Media-and-copy. Variants: image-left, image-right. |
| Feature / Icon Grid | 2 | Low | Icon+label grid. Variants: feature icons, payment-method icons. |
| Step / Process Block | 1 | Low | Numbered STEP sequence. |
| Accordion / Toggle | 1 | Low | Expand/collapse sections (incl. news grouping). |
| Tabs | 1 | Medium | Category tabs / tablist. |
| CTA Button | 2 | Low | Primary CTA. Variants: internal, external/apply. |
| Link List | 2 | Low | Grouped link lists. Variant: sitemap tree. |
| Phone / Contact Directory | 1 | Low | tel: number directory block. |
| Notice / Ribbon | 1 | Low | Highlighted notice strip. |
| Category Tag / Badge | 1 | Low | Notice category labels. |
| Search Box | 1 | Medium | Header search (legacy /en/ posts to search.diners.co.jp). External engine. |
| Corporate Footer Block | 1 | Medium | Corporate mega-footer with company link groups (corporate shell only). |
| Form Gateway / Widget Launcher | 1 | Medium | Button that injects/launches external inquiry or insurer application widget. |
| Error Page Block | 1 | Low | System error message layout. |

## 3.1 Reconciliation with Team-Identified Block List

The team's Excel block/integration sheet (Sheet1 = blocks, Sheet2 = integrations) was not available to this analysis at the time of writing. The table below lists the live-site findings for diffing against the team list. Please confirm the column; items marked "Confirm" are additions or consolidations this analysis recommends.

| Recommendation | Block(s) | Rationale |
| --- | --- | --- |
| Consolidate as variants | Header (4 shells → 1); Footer (4 → 1); News List (accordion / flat); Card Grid (service / promo); Data Table (spec / comparison); Image+Text (L/R); Feature Grid (feature / payment icons) | Same content model, different visual layout — one block + variants. The 4-shell header/footer consolidation is the biggest single saving. |
| Confirm / likely additions | Section Sub-Nav, Related-Cards Carousel, Step/Process, Phone Directory, Form Gateway launcher, Error Page block, Corporate Footer | Present on the live site across the different shells; verify against the team list. |
| Treat as integration / out of scope | Login / Member system pages (40), Verification microsites, Search Box, Insurer application widget | Functional/system pages and external gateways — scope as integrations or exclude, not as editorial content blocks. |

# 4. Page Counts by Template & Migration Approach

Page counts below are derived by classifying all 439 sitemap URLs (across /ja/, /en/ and corporate areas) into the twelve template families from Section 2.

| Template | Pages | % of site | Migration approach | Rationale |
| --- | --- | --- | --- | --- |
| Category / Service / How-to | 175 | 39.9% | Assisted | Standard shell, per-section layout variation; bulk import + cleanup. |
| Article / News detail | 109 | 24.8% | Automated | Standardized dated notices (incl. /en/). |
| Corporate info | 60 | 13.7% | Assisted | Separate corporate shell; bulk import after shell mapping. |
| Login / Member system page | 40 | 9.1% | Manual / Exclude | System-generated authenticated pages — re-point to Club Online, likely out of scope. |
| Product / Card detail | 20 | 4.6% | Manual | Marketing-critical card pages; rebuild for fidelity + external apply CTA. |
| Application / Verification microsite | 15 | 3.4% | Manual | Minimal-chrome shells launching external apps; case-by-case. |
| Legal / Policy text | 7 | 1.6% | Automated | Plain long-form text + tables. |
| Error / System page | 7 | 1.6% | Manual / Exclude | Platform error pages — replace with EDS error handling. |
| Listing / Index | 2 | 0.5% | Manual | Grouping / load-more needs EDS index + query. |
| Contact / Form | 2 | 0.5% | Manual | External form widget wiring. |
| Corporate news list | 1 | 0.2% | Automated | Dated list page. |
| Sitemap | 1 | 0.2% | Automated | Single link-list page. |
| TOTAL | 439 | 100% | — | — |

Migration approach key — "Automated": pages with standardized structure that the import pipeline (block parsers + page transformers) can convert in bulk with spot-check QA. "Assisted": bulk-imported but require per-page review/cleanup. "Manual": custom layout, dynamic/system-driven, or external-integration pages that must be rebuilt or re-pointed by hand.

# 5. Integrations Analysis

The site embeds several third-party / external systems, several of which are shared with diners.co.jp. Most should be re-pointed or re-embedded rather than rebuilt.

| Integration | Purpose | Migration handling |
| --- | --- | --- |
| Club Online (sumitclub.jp/JPCRD/col) | Member login / self-service | External member system — link out; the 40 loginPage URLs likely stay on it. |
| Helpfeel | FAQ / help | External — outbound link / embed. |
| Card application LPs (entry_form/lp) | New-card applications | External landing pages — link out. |
| Inquiry form widget | Contact form | JS-injected widget — re-embed or replace with EDS form. |
| Third-party insurer app (winop) | Golf/insurance application | External — link out. |
| Remote Operator (sumitclub.rmop.jp) | Co-browse support | External — link out. |
| Adobe Analytics / Target + adobe_mc | Analytics & personalization, cross-domain ID | Re-tag; DISABLE the Target rule that redirects /ja/ pages to diners.co.jp. |
| Meta Pixel / im-apps / logly / doga.cm | Advertising & remarketing | Re-add required tags only. |
| Online Mall (sumitclubonlinemall.jp) | Points shopping mall | External — link out. |
| Site Search (search.diners.co.jp) | On-site search (legacy /en/) | Re-point or replace with EDS/Edge search. |

# 6. Migration Estimates

Estimates assume reuse of the EDS import accelerator and, ideally, shared block development with diners.co.jp (same platform, shared header/footer). The page volume is modest (439) but shell fragmentation and the high share of system/functional pages push up the manual portion.

## 6.1 Effort by Work-stream

| Work-stream | Effort (person-days) | Notes |
| --- | --- | --- |
| Discovery & template design | 5–6 | Confirm 12 families + 4-shell consolidation. |
| Block development (25 blocks, with variants) | 16–20 | Lower if shared with diners.co.jp; 4-shell header/footer consolidation is key. |
| Import pipeline (parsers + transformers) | 8–10 | Parsers for usage/how-to, notice, corporate, product. |
| Automated content migration (≈300 pages) | 5–7 | Bulk runs + reruns. |
| Manual / assisted pages (≈139 pages) | 12–16 | Card pages, microsites, corporate cleanup, listings, login decisions. |
| Integrations re-wiring | 7–9 | Search, forms, video, analytics, login links, redirect fix. |
| QA & Testing | 9–11 | Visual QA, link checks, responsive, bilingual (/ja/ + /en/). |
| PM / coordination / UAT support | 4–6 | Across the engagement. |
| TOTAL | 60–74 | ≈ 9–11 weeks elapsed with a 2–3 person team. |

## 6.2 Content Migration Effort by Template

| Template | Pages | Approach | Effort |
| --- | --- | --- | --- |
| Category / Service / How-to | 175 | Assisted | 4–5 days (import + cleanup) |
| Article / News detail | 109 | Automated | 1–1.5 days |
| Corporate info | 60 | Assisted | 2.5–3 days |
| Login / Member system page | 40 | Manual / Exclude | 1–2 days (decision + re-point) |
| Product / Card detail | 20 | Manual | 2.5–3 days |
| Application / Verification microsite | 15 | Manual | 2–3 days |
| Legal / Policy text | 7 | Automated | 0.5 day |
| Error / System page | 7 | Manual / Exclude | 0.5 day |
| Listing / Index | 2 | Manual | 1.5–2 days |
| Contact / Form | 2 | Manual | 1–2 days |
| Corporate news list | 1 | Automated | 0.25 day |
| Sitemap | 1 | Automated | 0.25 day |

## 6.3 Timeline / Schedule

| Phase | Duration | Key outputs |
| --- | --- | --- |
| Phase 1 — Discovery & design | Weeks 1–2 | Template catalog, shell consolidation plan, block models. |
| Phase 2 — Block & pipeline build | Weeks 2–5 | Blocks + import parsers/transformers. |
| Phase 3 — Bulk migration | Weeks 5–7 | Automated import of ~300 standardized pages. |
| Phase 4 — Manual pages & integrations | Weeks 7–10 | Card pages, microsites, corporate, integrations, redirect fix. |
| Phase 5 — QA, UAT & launch | Weeks 9–11 | Bilingual QA, fixes, go-live. |

## 6.4 Cost Summary

| Scenario | Effort (person-days) | Indicative range* |
| --- | --- | --- |
| Low (optimistic) | 60 | 60 × blended day-rate |
| High (conservative) | 74 | 74 × blended day-rate |

*Cost is expressed in person-days; apply your blended daily rate to convert to currency. As an illustration, at a representative offshore/near-shore blended rate of USD 500–700/day, the engagement falls roughly in the USD 30k–52k range. If migrated together with diners.co.jp, shared block/header/footer development could reduce combined effort by an estimated 15–20%. Replace with your contracted rate.

# 7. Assumptions & Notes

Page counts are taken from the live sitemaps (/sitemap.xml and /ja/Sitemap.xml) on the analysis date; 439 published pages across /ja/, /en/ and corporate areas.

Header/footer and the Club Online member system are shared with www.diners.co.jp; migrating both sites together amortizes shared development.

The 40 login/member-system pages and 7 system error pages are treated as functional/out-of-scope and re-pointed or replaced rather than migrated as content.

The Adobe Target rule that redirects sumitclub /ja/ pages to diners.co.jp must be disabled for the migrated estate.

External systems (Club Online, Helpfeel, application LPs, insurer app, search) remain on their current platforms and are linked/embedded, not rebuilt.

The team's Excel block/integration list was not available at writing time; Section 3.1 should be reconciled against it before finalizing scope.

Estimates assume a 2–3 engineer + 1 QA team and reuse of the EDS import accelerator; they exclude content rewriting, new design, translation, and post-launch support.